John Apel

Derek Eodice

Darrell Collison

IST 615

12/10/2025

# Migrating From On-Premises to Cloud Hybrid

# Executive Summary

Our team proposes a hybrid cloud migration strategy that enables Techridy  to modernize its computing environment, reduce long-term infrastructure costs, and strengthen its operational resilience. Techridy currently relies on a 100% on-premises IT infrastructure that has reached capacity and requires increasing investment to support research growth. As our requirements expand, the existing environment imposes high capital expenses, limited scalability, and operational bottlenecks that directly impair scientific productivity. The proposed hybrid cloud strategy preserves secure on-premises control of all proprietary and regulatory information, while shifting all non-sensitive workloads to the cloud.

Our analysis compared AWS, Microsoft Azure, and Google Cloud Platform using criteria including cost, compliance capabilities and hybrid integration capabilities. After reviewing all options, AWS offers the most robust architecture for our purposes. While a deeper analysis revealed the following for a 3-year total cost of ownership (TCO) for AWS at $331, 296 versus $312,840 for Azure, the Azure price is only for companies that already have Microsoft enterprise licenses. Google Cloud Platform (GCP), though strong in analytics, resulted in a TCO of $365,000. Compared to our current TCO for our on-premises operations of $850,000, the projected savings range from $485,000–$537,000.

Regardless of the chosen provider, the migration will occur in four phases: assessment, pilot, migration, and optimization. This staged approach minimizes disruption, ensures regulatory adherence, and builds cloud competencies for all stakeholders. Adopting this hybrid model allows Techridy to gain on-demand scalability, improve reliability, more accurately predict costs via operational expenditure models, and promote faster turnaround times.

The proposal recommends initiating an AWS pilot program. Techridy will simultaneously evaluate the company’s Microsoft licensing position to determine if Azure is indeed the best fit. Funding for the project is justified through substantial cost-savings, enhanced performance and a resilient infrastructure that accelerates Techridy’s scientific research.

# Introduction – Current Situation

Techridy has seen sustained growth over the past 3-5 years. Our success in the Biotechnology industry is due in large part to the incredible work of our teams. And while we all want to continue this trend, we now face the dichotomy of our IT infrastructure. Thus far, our on-premises capabilities have successfully handled all business needs. However, our continued growth requires a revised IT approach.

While our current infrastructure suits our needs, on-premises infrastructure presents several challenges. First, we are responsible for all costs to maintain and upgrade IT infrastructure on our premises. Second, continuously expanding our on-premsises infrastructure to scale our capabilities is financially exhausting. In this economy, we need to conserve resources wherever possible. Currently, Techridy spends approximately:

- $450,000 on infrastructure refreshes every 3 years

- $120,000 on maintenance over 3 years

- $280,000 on staffing over 3 years

This results in a 3-year TCO of ~$850,000, excluding risk associated costs such as outages and procurement delays.

Third, on-premises systems lack the redundancy necessary to match enterprise cloud architectures. Hardware failures or unexpected demand surges create downtime and latency that can pose untenable risks, especially in our competitive industry.

# Proposed Solution

To rectify these three key issues, we propose a hybrid cloud solution. While cloud providers meet HIPAA, FDA 21 CFR Part 11, GxP, ISO 27001, and SOC 2 requirements, a full cloud migration remains infeasible due to the sensitivity of certain workloads. Thus, a hybrid solution is required. Additionally, a hybrid strategy is best positioned to support Techridy’s next phase of scientific discovery while reducing infrastructure costs and improving operational agility.

# Reasons for Hybrid Migration

The core objective of Techridy’s hybrid migration is to support the next phase of scientific discovery while reducing infrastructure cost and footprint and improving operational agility. The business case for hybrid migration focuses on four areas: value creation, cost reduction, risk mitigation, and strategic alignment.

## Value Creation

Hybrid cloud improves scientific productivity by enabling:

- On-demand computational scaling

- Reduced queue times for analytics and modeling

- Faster experimentation cycles

- Access to advanced cloud-native tools (AI/ML, data engineering, automation)

This directly accelerates R&D output, reducing time-to-insight for research teams.

## Cost Reduction

Transitioning non-sensitive workloads to the cloud converts large capital outlays into predictable operating expenditures. According to the cost analysis document

cost analysis, hybrid adoption yields:

- AWS savings: $518,704

- Azure savings: $537,160

- GCP savings: $485,000

This represents a 57–63% reduction in total infrastructure spending over 3 years.

## Risk Mitigation

Major cloud providers offer 99.99% uptime, automated failover, multi-zone redundancy, and top-notch security. All our current requirements for non-sensitive data are fulfilled by the offerings of the profiled cloud providers. Conversely, maintaining proprietary and regulated data on-premises satisfies the stricter compliance requirements, thereby reducing workloads on our existing internal systems.

## Strategic Alignment

A hybrid cloud approach combined with on-premises technologies aligns with Techridy’s long-term strategy in four key areas. First, this approach allows Techridy to expand computational research much more rapidly than a strictly on-premises architecture. Second, the approach allows Techridy to manage sensitive technology such as intellectual property in a responsible, yet efficient manner. Third, a hybrid approach allows Techridy to scale appropriately while keeping within existing budgetary constraints. Finally, this approach allows Techridy to scale operations with minimal expansions to either physical footprint or capital expenditures.

# Financial Analysis

A small biotech company, Techridy, is evaluating hybrid cloud options to reduce infrastructure costs while keeping sensitive research data on-premises. The analysis compared AWS, Microsoft Azure, and Google Cloud Platform (GCP), focusing on cost, hybrid capabilities, compliance, and suitability for biotech workloads. Overall, AWS is recommended as the best hybrid cloud solution due to its mature ecosystem, extensive healthcare compliance, broad service catalog, and strong track record supporting biotech organizations. Its 3-year total cost of ownership (TCO) is approximately $331,000, representing about 61% savings compared to the current on-prem environment. Azure provides the best return on investment for organizations already using Microsoft technologies, because the Azure Hybrid Benefit reduces licensing costs by roughly $40,000 annually. With that discount included, Azure’s 3-year TCO is about $313,000—making it the most cost-effective option if the company holds existing Microsoft licenses. GCP offers the strongest analytics and machine-learning capabilities but comes in higher at a 3-year cost of $365,000. All three providers deliver meaningful savings versus the company’s estimated current 3-year on-prem cost of $850,000; projected savings are roughly $410,000 when adopting a hybrid architecture.

Under the recommended hybrid model, Techridy would keep proprietary R&D data, genomics workloads, and regulated clinical information on-premises while migrating non-sensitive analytics, dev/test environments, archives, backups, and collaboration tools to the cloud. All three major cloud providers meet industry standards such as HIPAA, GxP, SOC 2, and ISO 27001, though AWS and Azure offer the most mature healthcare-focused services. The proposed migration would occur over 18–24 months in four phases: assessment, pilot testing, workload migration, and ongoing optimization. While AWS provides the most comprehensive biotech-ready solution, the final choice should consider the company’s Microsoft licensing position. If significant Windows Server or SQL Server investments are in place, Azure becomes the most financially advantageous option. For now, the recommendation is to begin with an AWS pilot while reviewing licensing agreements to finalize the optimal long-term hybrid cloud strategy.

# Hybrid Migration Plan

## Overview

This Hybrid Cloud Migration Plan outlines the structured approach Techridy will follow to transition from its current 100% on-premises infrastructure to a scalable, cost-effective hybrid cloud environment. The plan supports scientific innovation, reduces long-term costs, mitigates operational risk, and aligns with Techridy’s regulatory and strategic requirements.

The migration will be executed in four major phases:

- Assessment

- Pilot

- Migration

- Optimization

This phased approach minimizes disruption, establishes cloud governance, and enables a controlled adoption of cloud technologies while maintaining on-premises control of proprietary and regulated data.

### Step 1: Assessment (4-6 Weeks)

Objective: Establish readiness, define scope, and design the hybrid target architecture.

Key Activities

- Infrastructure Inventory & Workload Mapping

  - Catalog systems, databases, storage, and research workflows.

  - Classify workloads into: Sensitive/Regulated vs. Non-Sensitive/Cloud Eligible.

- Technical & Compliance Assessment

  - Evaluate HIPAA, FDA 21 CFR Part 11, GxP, ISO 27001, SOC 2 requirements.

  - Perform data sensitivity mapping and boundary design.

- Network and Connectivity Planning

  - Design secure VPN or Direct Connect/ExpressRoute link.

  - Establish network segmentation for hybrid operations.

- Cost Modeling & TCO Validation

  - Validate the 3-year cost models for AWS, Azure, and GCP.

  - Reconfirm Microsoft licensing impact on Azure suitability.

- Target Architecture & Governance Framework

  - Define IAM roles, RBAC models, encryption standards, and logging baselines.

  - Establish cloud security policies and change control processes.

### Step 2: Pilot (6-8 Weeks)

Scope of Pilot

- Use AWS as the baseline pilot environment.

- Migrate a small set of non-sensitive, low-risk workloads (e.g., batch jobs, modeling scripts).

- Deploy foundational cloud infrastructure.

Key Activities

- Set Up Cloud Landing Zone

  - Create VPC, subnets, IAM, KMS encryption, CloudWatch logging.

  - Implement security guardrails (SCPs, MFA, IAM policies).

- Configure Hybrid Connectivity

  - Establish and test VPN/Direct Connect.

  - Validate on-prem ↔ cloud data flows and performance.

- Migrate Pilot Workloads

  - Transfer test datasets.

  - Deploy compute instances (EC2, Lambda, ECS—or Azure equivalents if tested).

  - Run scientific workflows to validate speed and cost.

- Performance, Cost, and Security Testing

  - Evaluate compute scaling benefits.

  - Test failover/recovery and monitoring alert workflows.

  - Validate cost projections with real usage.

- Staff Training & Documentation

  - Provide cloud fundamentals training.

  - Establish support and escalation processes.

### Step 3: Migration (3-6 Months)

Key Activities

- Wave-Based Migration Plan

  - Prioritize workloads based on complexity and business impact.

  - Define timelines and rollback/security plans for each migration wave.

- Data & Application Migration

  - Migrate non-sensitive datasets using AWS DataSync/S3 Transfer.

  - Containerize or refactor applications where beneficial.

  - Deploy compute, storage, networking, and analytics resources.

- On-Prem Optimizations

  - Consolidate or retire on-prem hardware no longer needed.

  - Extend security posture across hybrid boundary.

- Testing & Validation

  - Conduct performance, integrity, and regression tests.

  - Validate compliance boundaries and encryption requirements.

- Change Management & Communication

  - Provide periodic updates to scientific teams and leadership.

  - Support workload owners throughout transitions.

### Step 4: Optimization (Ongoing: Begins between months 4-6)

Key Activities

- Cost Optimization

  - Implement autoscaling, reserved instances, and lifecycle policies.

  - Monitor cloud cost dashboards (AWS Cost Explorer / Azure Cost Management).

- Performance Optimization

  - Introduce serverless patterns where appropriate.

  - Improve data pipelines and orchestration workflows.

- Security Hardening

  - Conduct quarterly security audits.

  - Implement continuous compliance monitoring.

- Operational Maturity

  - Establish a Cloud Center of Excellence (CCoE).

  - Provide role-specific training for scientists, engineers, and IT staff.

- R&D Enablement

  - Incorporate AI/ML pipelines, GPU clusters, and cloud-native lab tools.

  - Build self-service research environments for experiments and modeling.

# Call to Action (Funding Request)

Our team recommends that Techridy funds the hybrid could migration based on the financial, operational and strategic benefits outlined in this proposal. The initiative will require an initial investment of $36,000 - $39,000 for migration activities. However, this amount is quickly offset by the projected three-year savings of $485,000 - $537,000.

Funding this project allows Techridy to do the following:

- Reduce infrastructure costs by up to 63%

- Accelerate research through scalable cloud resources

- Maintain strict compliance by keeping sensitive data on-premises

- Improve system reliability and uptime

- Modernize its IT ecosystem in alignment with long-term growth

Once funded, Techridy can pilot AWS while reviewing the firm’s Microsoft licensing position to determine if Azure provides a better long-term solution. Once the pilot is complete, the migration will proceed through the four phases outlined earlier: Assessment, Pilot, Migration, and Optimization. Approving this proposal ensures that Techridy strengthens their infrastructure, while reducing costs and improving organizational agility.

# Appendix A: Hybrid Cloud Cost Comparison

This appendix presents the complete cost analysis for the proposed hybrid cloud migration. All costs are estimates derived from publicly available AWS, Azure, and Google Cloud pricing as of 2024 and are modeled for a hypothetical small biotechnology company.

## 3-Year Total Cost of Ownership

| Provider | Year 1 | Year 2-3 (Annual) | 3-Year Total | vs. Current ($850K) |
| --- | --- | --- | --- | --- |
| Azure | $115K | $99K | $313K | 63% savings ($537K) |
| AWS | $120K | $106K | $331K | 61% savings ($519K) |
| GCP | $145K | $110K | $365K | 57% savings ($485K) |

Current on-premises baseline: $850,000 over 3 years

## Annual Cost Breakdown (Steady State)

| Cost Category | AWS | Azure | GCP |
| --- | --- | --- | --- |
| On-Premises Infrastructure | $85K | $75K | $110K |
| Cloud Storage | $3.7K | $4.8K | $4.8K |
| Networking | $8K | $11.5K | $9.3K |
| Additional Services | $9K | $7.6K | $7.8K |
| Less: Hybrid Benefit | — | ($40K) | — |
| Annual Total | $106K | $99K | $110K* |

*GCP pricing with 3-year commitment; $132K without